## Slide 1
POC Initiation and Goal Setting
POC Success & Transition to Full-Scale Implementation
Baseline Establishment
Customized Reports
Integration into CI/CD Pipeline
Thresholds for Quality Gates
Coverage Improvement & Gap Identification
Tracking Coverage Trends Over Time
Cross-Service Coverage Reporting
Engaging Stakeholders with Insights
here
Continuous
06-DEC-24
12-DEC-24
20-DEC-24
27-DEC-24
Micro Services – Code Coverage by JaCoCo
Milestones accomplished and plan
Goals | Benefits
Risk Mitigation | Ensures higher-quality code with better test coverage, minimizing the risk of production issues.
Operational Efficiency | Automating the reporting within CI/CD pipelines reduces manual oversight and accelerates development cycles.
Strategic Alignment | Provides data-driven insights that inform decisions on resource allocation, testing efforts, and overall software quality.
Scalability | POC success paves the way for scaling code coverage practices across the organization’s entire microservices architecture.
Notes: Add: Platform & SI Selection as 4/30

## Slide 2
Milestone | Goal | Strategic Impact | Status | ETA
POC Initiation and Goal Setting | Defined clear objectives | Laid the foundation for improving software reliability | Complete | -
POC Success & Transition to Full-Scale Implementation | Demonstrated the effectiveness of code coverage | Scaled test coverage efforts | In-Progress | 06-DEC-24
Coverage Baseline Establishment | Generated initial coverage | Provided transparency into the current state of coverage | Yet to Start | 12-DEC-24
Customized Reports | Customized code coverage | Enabled precise tracking of test coverage | Yet to Start | 12-DEC-24
Test Coverage Improvement & Gap Identification | Identified areas with insufficient test coverage | Improved risk management | Continuous | 
Tracking Coverage Trends Over Time | Developed a system to track coverage changes | Supported proactive code quality management | Continuous | 
Cross-Service Coverage Reporting | Created a unified view | Delivered strategic insights | Continuous | 
Engaging Stakeholders with Coverage Insights | Delivered detailed coverage reports | Promoted collaboration and | Continuous | 
Integration into CI/CD Pipeline | Integrated code coverage into CI/CD systems | Enhanced accountability | Yet to Start | 20-DEC-24
Thresholds for Quality Gates | Established automated quality gates | Ensured only high-quality, well-tested code. | Yet to Start | 27-DEC-24
Micro Services - Code Coverage
Goal | Benefits
Risk Mitigation | Ensures higher-quality code with better test coverage, minimizing the risk of production issues.
Operational Efficiency | Automating the reporting within CI/CD pipelines reduces manual oversight and accelerates development cycles.
Strategic Alignment | Provides data-driven insights that inform decisions on resource allocation, testing efforts, and overall software quality.
Scalability | POC success paves the way for scaling code coverage practices across the organization’s entire microservices architecture.

## Slide 3
Milestone | Accomplishment | Strategic Impact | Status | ETA
POC Initiation and Goal Setting | Defined clear objectives for tracking code coverage and enhancing overall code quality. | Laid the foundation for improving software reliability by reducing risk and aligning testing goals with the organization’s broader objectives. | Complete | 
POC Success & Transition to Full-Scale Implementation | Demonstrated the effectiveness of code coverage and outlined a plan to extend it across all microservices. | Scaled test coverage efforts to elevate software quality across all services, ensuring consistency and reliability. | In-Progress | 06-DEC-24
Coverage Baseline Establishment | Generated initial coverage reports for all microservices, establishing baseline metrics to guide improvements. | Provided transparency into the current state of coverage, helping to identify areas of high and low quality, and enabling data-driven decisions. |  | 12-DEC-24
Customized Reports | Customized code coverage reports for each microservice (HTML/XML) to highlight line, branch, and method coverage. | Enabled precise tracking of test coverage for individual services, supporting targeted improvements where needed. | Yet to Start | 12-DEC-24
Test Coverage Improvement & Gap Identification | Identified areas with insufficient test coverage and implemented strategies to increase coverage where needed. | Improved risk management by addressing critical areas and minimizing untested code in production, reducing exposure to potential issues. | Continuous | 
Tracking Coverage Trends Over Time | Developed a system to track coverage changes across releases over time, ensuring consistent monitoring. | Supported proactive code quality management, ensuring ongoing improvements and sustained coverage to maintain high standards. | Continuous | 
Cross-Service Coverage Reporting | Created a unified view of code coverage across all microservices for better visibility and oversight. | Delivered strategic insights to the CIO level, offering a comprehensive view of system health and quality, aiding resource allocation and prioritization. | Continuous | 
Engaging Stakeholders with Coverage Insights | Delivered detailed coverage reports to key stakeholders (DevOps, QA, Management), fostering transparency and data-driven decision-making. | Promoted collaboration and accountability across teams, driving a unified approach to improving software quality. | Continuous | 
Integration into CI/CD Pipeline | Integrated code coverage into CI/CD systems (Jenkins, GitLab CI) for automated report generation, streamlining the process. | Enhanced automation and accelerated feedback loops, reducing manual testing overhead and increasing operational efficiency. | Yet to Start | 20-DEC-24
Thresholds for Quality Gates | Established automated quality gates (e.g., 80% line coverage) within CI/CD pipelines to enforce high standards and reduce defects. | Ensured only high-quality, well-tested code progresses through the development pipeline, minimizing defects in production and improving overall system stability. | Yet to Start | 27-DEC-24
Micro Services - Code Coverage
Risk Mitigation | Ensures higher-quality code with better test coverage, minimizing the risk of production issues.
Operational Efficiency | Automating the reporting within CI/CD pipelines reduces manual oversight and accelerates development cycles.
Strategic Alignment | Provides data-driven insights that inform decisions on resource allocation, testing efforts, and overall software quality.
Scalability | POC success paves the way for scaling code coverage practices across the organization’s entire microservices architecture.